## Slide 1
MajicBus

## Slide 2: Project Roles
Product Owner: James McDonnell
Scrum Master: Ashley Wong
Developers:
    Brooke Mitchell
    Bronson Bouchard
    Charlotte Bergman

## Slide 3: Progress of Sprint
Collectively:
  Set up development required software (Visual Studio, Git, Sql Server Management Studio, Android Studio
James:
  Set up Git repository
  Set up staging build environment
  Set up Microsoft Sql Server Database
Bronson:
  Set up local Git repository
  Created GPS Tracking Android App
  Imported Google Maps API and implemented activity

## Slide 4: Progress of Sprint
Brooke:
  Set up local git repository
  Created administrative backend
Ashley:
  Set up local git repository
  Prototyped use of google maps api
  Prototyped out look of statistics page
Charlotte
  Set up local git repository
  Created SMS relay android app

## Slide 5: Burndown Chart

## Slide 6: Progress!!

## Slide 7: Admin Backend
http://majicbus.azurewebsites.net/

## Slide 8: Map Prototypes
Admin Page
Map Page

## Slide 9
GPS Tracking App

## Slide 10: SMS App

## Slide 11: Framework Structure

## Slide 12: DB Backup

## Slide 13: Confluence Sprint Planning Log

## Slide 14: Sprint 2 Planning